## Product Development Roadmap

### Q2 2024: Foundation (MVP)

Sprint 1-2: Core Infrastructure

- Next.js 14 setup with TypeScript

- Supabase integration (Auth + Database)

- Basic UI components (Tailwind)

- Authentication flow

- Error handling framework

- Logging system

Sprint 3-4: User Management

- User profiles

- Onboarding flow

- Profile customization

- Avatar upload

- Notification preferences

Sprint 5-6: Financial Tracking

- Goals creation and management

- Manual account entry

- Multi-currency support

- Net worth calculation

- Transaction categorization

### Q3 2024: Gamification Core

Sprint 7-8: Virtual Economy

- ProsperCoins system

- ProsperGold implementation

- Earning mechanisms

- Virtual wallet UI

- Transaction history

Sprint 9-10: Achievement System

- Achievement definitions

- Progress tracking

- NFT badge design

- Unlock animations

- Social sharing

Sprint 11-12: Educational Content

- Course framework

- Interactive lessons

- Progress tracking

- Quiz system

- Certificates

### Q4 2024: Investment Simulator

Sprint 13-14: Virtual Trading

- Stock market integration

- Buy/sell interface

- Portfolio dashboard

- Performance tracking

- Historical data

Sprint 15-16: Advanced Features

- Options trading

- Crypto simulator

- ETF baskets

- Dividend tracking

- Rebalancing tools

Sprint 17-18: Social Features

- Friend system

- Leaderboards

- Challenges

- Activity feed

- Privacy controls

### Q1 2025: Platform Enhancement

Sprint 19-20: Banking Integration

- Plaid integration

- Account sync

- Transaction import

- Balance updates

- Security measures

Sprint 21-22: Analytics & AI

- Spending insights

- Predictive analytics

- Personalized tips

- Goal recommendations

- Risk assessment

Sprint 23-24: Mobile Optimization

- PWA implementation

- Push notifications

- Offline mode

- Mobile-specific features

- App store preparation

### Q2 2025: Scale & Expand

Sprint 25-26: Performance

- Database optimization

- Caching strategy

- CDN implementation

- Load testing

- Monitoring setup

Sprint 27-28: Internationalization

- Multi-language support

- Localization framework

- Regional features

- Currency expansion

- Time zone handling

Sprint 29-30: Enterprise Features

- Admin dashboard

- Bulk user management

- Custom branding

- Reporting tools

- API access

### Technical Debt Management

Ongoing Priorities:

- Code refactoring (20% of sprints)

- Test coverage (target 80%)

- Documentation updates

- Security patches

- Dependency updates

### Feature Prioritization Matrix

High Impact, Low Effort (Do First):

- Basic gamification

- Manual accounts

- Simple achievements

High Impact, High Effort (Plan):

- Bank integration

- AI insights

- Mobile apps

Low Impact, Low Effort (Quick Wins):

- UI improvements

- Social sharing

- Email notifications

Low Impact, High Effort (Reconsider):

- Complex trading options

- Blockchain integration (Year 1)

- Video content

### Release Strategy

Version Control:

- Semantic versioning (1.0.0)

- Feature flags for gradual rollout

- A/B testing framework

- Rollback procedures

Release Cycle:

- Development: 2-week sprints

- Staging: Weekly deployments

- Production: Bi-weekly releases

- Hotfixes: As needed

## 2. Community Building Plan

### Community Vision

"Build the world's most supportive and engaging financial literacy community where members celebrate wins, learn from mistakes, and grow wealth together."

### Community Platforms

1. In-App Community

- Features:

  - Discussion forums

  - Success stories

  - Q&A sections

  - Mentorship matching

  - Local meetup organization

2. Discord Server

- Structure:

  - Welcome channel

  - General discussion

  - Goal accountability

  - Investment strategies

  - Regional channels

  - Voice chat rooms

3. Social Media Communities

- Reddit: r/ProsperPals

- Facebook Group: Private community

- LinkedIn: Professional network

- Twitter/X: News and updates

- TikTok: Educational content

### Community Programs

1. ProsperPals Ambassadors

- Selection Criteria:

  - Active for 3+ months

  - Helped 10+ members

  - Positive contributor

- Benefits:

  - Exclusive NFT badge

  - Monthly ProsperGold bonus

  - Early feature access

  - Direct team access

  - Swag package

2. Mentorship Program

- Mentor Requirements:

  - 6+ months active

  - Completed advanced courses

  - 90%+ positive ratings

- Structure:

  - 1-on-1 matching

  - Group mentoring

  - Office hours

  - Skill-based matching

3. Local Chapters

- City Captains

- Monthly meetups

- Financial workshops

- Social events

- Chapter challenges

### Engagement Strategy

Daily Engagement:

- Morning motivation

- Market updates

- Daily challenges

- Featured success story

- Educational tip

Weekly Events:

- Money Monday: Goal setting

- Wisdom Wednesday: Expert AMA

- Finance Friday: Week recap

- Success Saturday: Celebrations

- Strategy Sunday: Planning

Monthly Programs:

- Community challenges

- Themed competitions

- Expert webinars

- Virtual meetups

- Recognition ceremony

### Content Strategy

User-Generated Content:

- Success stories

- Strategy guides

- Video testimonials

- Blog contributions

- Course reviews

Official Content:

- Educational articles

- Market analysis

- Feature tutorials

- Community highlights

- Expert interviews

### Moderation Framework

Community Guidelines:

- No financial advice (only education)

- Respectful communication

- No spam or self-promotion

- Privacy protection

- Supportive environment

Moderation Team:

- Community Manager (full-time)

- Volunteer moderators (10-20)

- Automated moderation tools

- Escalation procedures

- Appeal process

### Growth Tactics

0-1,000 Members:

- Personal outreach

- Beta user conversion

- Referral incentives

- Content seeding

1,000-10,000 Members:

- Ambassador program launch

- User-generated content

- Community challenges

- Cross-platform promotion

10,000-100,000 Members:

- Regional communities

- Specialized sub-groups

- Partner communities

- Influencer participation

100,000+ Members:

- Self-sustaining ecosystem

- Community-led initiatives

- Global events

- Monetization opportunities

### Community Metrics

Engagement KPIs:

- Daily Active Members: 40%

- Weekly Active Members: 70%

- Post engagement rate: 15%

- Member retention: 80%

- NPS score: 70+

Health Indicators:

- Response time to questions

- Positive/negative sentiment

- Report/flag frequency

- Member churn rate

- Content quality score