# ProsperPals Technical & Business Decisions Log

## Architecture Decisions

### AD-001: Next.js 14 with App Router

**Date**: June 23, 2025

**Decision**: Use Next.js 14 with App Router for the frontend

**Rationale**:

- Server Components for better performance

- Built-in TypeScript support

- Easy deployment to Vercel

- Strong ecosystem and community

**Trade-offs**: Learning curve for App Router patterns

### AD-002: Supabase for Backend

**Date**: June 23, 2025

**Decision**: Use Supabase for database, auth, and real-time features

**Rationale**:

- Integrated auth system

- PostgreSQL database

- Row Level Security

- Real-time subscriptions

- Generous free tier

**Trade-offs**: Vendor lock-in, less flexibility than custom backend

### AD-003: Server/Client Component Separation

**Date**: June 25, 2025

**Decision**: Separate server and client components into different files

**Rationale**:

- Prevents hydration errors

- Clear separation of concerns

- Better performance optimization

- Easier debugging

**Trade-offs**: More files to manage

### AD-004: TypeScript Strict Mode

**Date**: June 23, 2025

**Decision**: Enable TypeScript strict mode

**Rationale**:

- Catch errors at compile time

- Better IDE support

- Self-documenting code

- Easier refactoring

**Trade-offs**: More verbose code

## Business Decisions

### BD-001: Freemium Model

**Date**: June 20, 2025

**Decision**: Freemium with Plus ($9.99) and Pro ($19.99) tiers

**Rationale**:

- Low barrier to entry

- Proven SaaS model

- Clear upgrade path

- Competitive pricing

**Status**: Confirmed

### BD-002: Virtual Currency System

**Date**: June 20, 2025

**Decision**: Dual currency with ProsperCoins and ProsperGold

**Rationale**:

- Clear separation from real money

- Gamification mechanics

- Multiple earning opportunities

- Premium currency for special items

**Status**: Confirmed

### BD-003: No Real Trading in Phase 1

**Date**: June 22, 2025

**Decision**: Virtual trading only, no real money investment execution

**Rationale**:

- Regulatory simplicity

- Focus on education

- Reduce liability

- Faster time to market

**Status**: Confirmed for MVP

### BD-004: Nordic Market First

**Date**: June 24, 2025

**Decision**: Launch in Denmark/Nordic countries before US

**Rationale**:

- Less competition

- High digital adoption

- Multi-currency needs

- Founder location

**Status**: Confirmed

## Technical Decisions

### TD-001: Tailwind CSS for Styling

**Date**: June 23, 2025

**Decision**: Use Tailwind CSS with custom design system

**Rationale**:

- Rapid development

- Consistent design

- Small bundle size

- Great DX

**Status**: Implemented

### TD-002: Database Schema Design

**Date**: June 24, 2025

**Decision**: Separate tables for accounts, goals, achievements

**Rationale**:

- Normalized structure

- Flexible for growth

- Clear relationships

- RLS friendly

**Status**: Implemented

### TD-003: UUID for All IDs

**Date**: June 24, 2025

**Decision**: Use UUID v4 for all primary keys

**Rationale**:

- Globally unique

- No sequence conflicts

- Better for distributed systems

- Supabase default

**Status**: Implemented

### TD-004: Client-Side Validation + Server Verification

**Date**: June 25, 2025

**Decision**: Validate on client, verify on server

**Rationale**:

- Better UX (instant feedback)

- Security (never trust client)

- Reduced server load

**Status**: Partially implemented

## UI/UX Decisions

### UX-001: Dark Theme Default

**Date**: June 23, 2025

**Decision**: Dark theme as default with light mode option later

**Rationale**:

- Modern aesthetic

- Reduces eye strain

- Popular with target demo

- Fits financial app style

**Status**: Implemented

### UX-002: Progressive Disclosure

**Date**: June 24, 2025

**Decision**: Show basic features first, advanced features unlocked

**Rationale**:

- Reduces overwhelm

- Encourages progression

- Cleaner interface

- Gamification element

**Status**: Planned

### UX-003: Mobile-First Design

**Date**: June 23, 2025

**Decision**: Design for mobile first, enhance for desktop

**Rationale**:

- Target demo uses mobile

- Forced simplicity

- Better responsive design

- PWA ready

**Status**: In progress

## Security Decisions

### SD-001: Row Level Security on All Tables

**Date**: June 24, 2025

**Decision**: Enable RLS on all user data tables

**Rationale**:

- Data isolation

- Security by default

- Supabase best practice

- GDPR compliance

**Status**: Implemented (debugging)

### SD-002: Environment Variables for Secrets

**Date**: June 23, 2025

**Decision**: All secrets in environment variables

**Rationale**:

- Security best practice

- Easy rotation

- Different per environment

- No secrets in code

**Status**: Implemented

## Deferred Decisions

### DD-001: Payment Processing Provider

**Timeline**: Q4 2024

**Options**: Stripe, Paddle, PayPal

**Waiting on**: User volume and geographic data

### DD-002: Bank Connection Provider

**Timeline**: Q4 2024

**Options**: Plaid, Tink, Yodlee

**Waiting on**: Geographic expansion plans

### DD-003: Mobile App Technology

**Timeline**: Q1 2025

**Options**: React Native, Flutter, Native

**Waiting on**: Web app stability and team skills

### DD-004: Blockchain Integration

**Timeline**: Q2 2025

**Options**: Base, Polygon, Ethereum L2

**Waiting on**: Regulatory clarity and user demand

## Decision Review Schedule

- Technical decisions: Review monthly

- Business decisions: Review quarterly

- Security decisions: Review on change

- Deferred decisions: Review at timeline milestone